|  |  |
| --- | --- |
| **Date: 5/10/2018** | **First Meeting.** |
| **Team members present:** | All |
| **Tasks completed since previous meeting:** | **Discussing project ideas:**  Parking app – Could add security in  Estate agency app  Wireless charging over long range  Wave measuring on mbed for swimming safety  IOT/Security ideas |
| **Problems arisen:** | N/A |
| **New tasks:** | |  |  | | --- | --- | | Task: | Deadline: | | • All to create timetable to ensure we know each others availability. | Monday 8th October | | Write specifications for ideas (1 each). | Monday 8th October | | Find Supervisor | Friday 12th October | |
| **Other Notes:** | Elly Setting up Nuclino for the team to store documentation etc. Trello being used to keep track of tasks Slack as communication forum.  Googledrive for other document sharing. |
| **Next Meeting:** | 11/10 |

|  |  |
| --- | --- |
| **Date: 11/10/2018** |  |
| **Team members present:** | All |
| **Tasks completed since previous meeting:** | Created Nuclino for documentation  Decided to go for Idea of the parking app, but looking into more complexity for it.  Emailed David Barnes regarding being our supervisor (Aaron).  Use cases |
| **Problems arisen:** |  |
| **New tasks:** | |  |  | | --- | --- | | Task: | Deadline: | | Research app building tools |  | | Finalise a supervisor – Aaron to continue emailing David Barnes |  | | Ethics form |  | |
| **Other Notes:** | Integration of Apple carplay/ Andriod auto idea  Otto and Obaid |
| **Next Meeting:** | Friday 12th @ 12:00 – Subject to finalising a supervisor |
|  |  |

|  |  |
| --- | --- |
| **Date: 29/10/2018** |  |
| **Team members present:** | All |
| **Tasks completed since previous meeting:** | Agreed to weekly meetings with Colin Mondays 15:00 |
| **Problems arisen:** | N/A |
| **New tasks:** | |  |  | | --- | --- | | Task: | Deadline: | | Deciding on platform | Next week | | Plan for this week is to type up our findings on Mendix and why we think we should use it. | Next week | | Ethics form |  | |
| **Other Notes:** | Integration of Apple carplay/ Andriod auto idea  Otto and Obaid |
| **Next Meeting:** | Friday 12th @ 12:00 – Subject to finalising a supervisor |

|  |  |
| --- | --- |
| **Date: 5/11/2018** |  |
| **Team members present:** | All |
| **Tasks completed since previous meeting:** |  |
| **Problems arisen:** | discussions about leaving mendix - too messy - android studio / flutter(provides IOS) |
| **New tasks:** | |  |  | | --- | --- | | Task: | Deadline: | | Create a flow chat | Next week | | A log in page | Next week | |  |  | |
| **Next Meeting:** |  |

|  |  |
| --- | --- |
| **Date: 19/11/2018** |  |
| **Team members present:** | All |
| **Tasks completed since previous meeting:** | Decided on not using Mendix and to use Android Studio alternatively.  Aaron done flow chart  Aaron the login |
| **Problems arisen:** | Not a lot of experience with Git, will need to learn over the week |
| **New tasks:** | |  |  | | --- | --- | | Task: | Deadline: | | obaid to create account creation | 26/11 | | everyone to download android studio | 26/11 | | upload code so far to git  have a working log in | 26/11 | |
| **Other Notes:** | Aaron has made good start to the app on android |
| **Next Meeting:** | 26/11 |

|  |  |
| --- | --- |
| **Date: 26/11/2018** |  |
| **Team members present:** | All |
| **Tasks completed since previous meeting:** | Git repo |
| **Problems arisen:** | discussions about leaving mendix - too messy - android studio / flutter(provides IOS) |
| **New tasks:** | |  |  | | --- | --- | | Task: | Deadline: | | Create a flow chat | Next week | | A log in page | Next week | |  |  | |
| **Next Meeting:** | 3/12 |

|  |  |
| --- | --- |
| **Date: 3/12/2018** |  |
| **Team members present:** | All |
| **Tasks completed since previous meeting:** | Flow chart  Log in page |
| **Problems arisen:** | None |
| **New tasks:** | |  |  | | --- | --- | | Task: | Deadline: | | Implement a database to store customer and property details |  | |  |  | |  |  | |
| **Next Meeting:** | 10/12 |

|  |  |
| --- | --- |
| **Date: 16/01/19** |  |
| **Team members present:** | All |
| **Tasks completed since previous meeting:** | Application has several pages;  Log in  Customer  property |
| **Problems arisen:** | None |
| **New tasks:** | |  |  | | --- | --- | | Task: | Deadline: | | Camera functionality for the application | Next week although could take longer | | Website pages |  | |  |  | |
| **Other Notes:** | Colin happy with progress so far. |
| **Next Meeting:** | 23/01 |

|  |  |
| --- | --- |
| **Date: 23/01/19** |  |
| **Team members present:** | All |
| **Tasks completed since previous meeting:** | Website design started. Looking at front-end frameworks to use. |
| **Problems arisen:** | None to note of |
| **New tasks:** | |  |  | | --- | --- | | Task: | Deadline: | | Find a framework for the front-end of the website |  | | Camera functionality | 30/01 | |  |  | |
| **Next Meeting:** | 30/01 |

|  |  |
| --- | --- |
| **Date: 30/01/19** |  |
| **Team members present:** | All |
| **Tasks completed since previous meeting:** | Camera for the application |
| **Problems arisen:** | None |
| **New tasks:** | |  |  | | --- | --- | | Task: | Deadline: | | Fixing some bugs for the camera feature | 06/02 | |  |  | |  |  | |
| **Next Meeting:** | 06/02 |

|  |  |
| --- | --- |
| **Date: 06/02/19** |  |
| **Team members present:** | All |
| **Tasks completed since previous meeting:** | Fixed bugs on the camera feature |
| **Problems arisen:** | None |
| **New tasks:** | |  |  | | --- | --- | | Task: | Deadline: | | Styling the website to match application |  | | Make a page for adverts to be displayed |  | |  |  | |
| **Next Meeting:** | 13/02 |

|  |  |
| --- | --- |
| **Date: 13/02/19** |  |
| **Team members present:** | Group did not meet. |
| **Tasks completed since previous meeting:** |  |
| **Problems arisen:** | None |
| **New tasks:** | |  |  | | --- | --- | | Task: | Deadline: | |  |  | |  |  | |  |  | |
| **Next Meeting:** | 20/02 |

|  |  |
| --- | --- |
| **Date: 20/02/19** |  |
| **Team members present:** | All |
| **Tasks completed since previous meeting:** | N/A |
| **Problems arisen:** | None |
| **New tasks:** | |  |  | | --- | --- | | Task: | Deadline: | | Abstract | 27/02 | | CSS for the website | 27/02 | |  |  | |
| **Next Meeting:** | 27/02 |

|  |  |
| --- | --- |
| **Date: 27/02/19** |  |
| **Team members present:** | All |
| **Tasks completed since previous meeting:** | Abstract  Styling on some pages |
| **Problems arisen:** | None |
| **New tasks:** | |  |  | | --- | --- | | Task: | Deadline: | | Report |  | | Abstract |  | | Designing poster | 13/03 | |
| **Next Meeting:** | 06/03 |

|  |  |
| --- | --- |
| **Date: 13/03/19** |  |
| **Team members present:** | All |
| **Tasks completed since previous meeting:** | Poster  Abstract  Progress on report |
| **Problems arisen:** | none |
| **New tasks:** | |  |  | | --- | --- | | Task: | Deadline: | | Report | 28/02 | |  |  | |  |  | |
| **Next Meeting:** |  |